‘Financing Electricity for Growth in Africa’

Overview of Potential Projects.

African Development Bank

Tunis

12th December 2006

| Project Name: | Inga 1&2 |
| --- | --- |
| Location: | Democratic Republic of Congo Southern African Power Pool |
| Type: | Hydropower Rehabilitation |
| Capacity: | 1775 MW Rehabilitation |
| Estimated Capital Cost: | $600m |
| Availability of Political Risk Cover | To be confirmed |
| Enabling Power Project legislation. | Regulatory reform of the sector is in progress. |
| Hard Currency framework exists ? Ability to remit funds offshore ? | To be confirmed |
| Key Studies: | Pre feasibility study completed in 1997 by EDF-Lahmeyer. |
| Tender Status: | MOU for rehab of 4 units signed with Magenergy, duration and terms unknown. Status of tender for remaining 18 units unclear. |
| Power Purchase Agreement Status: | Snel is offtaker. Terms to be defined. Onward sales to be confirmed. |
| Fuel Supply Status: | EIA study relating to water flow to be confirmed. |
| Evidence of Project Prioritisation: | Not clear if Project is included in Snel master plan. |
| Availability of Govt credit support in support of key commercial parties: | Not yet finalised. |
| Related issues | Related transmission lines need refurbishment/construction. Transfer of ownership of the refurbished units is not agreed. |
| Identified Next steps | Clarify study and tender status. Clarify project scope. |
| Key Contact Point | Monsieur Bruno KAPANDJI KALALA Secrétaire Permanent du PEAC Tour Nabemba, 14ème étage / A B.P. 1040 - Brazzaville République du Congo Tél. :+ 242 543 9039 / 555 24 45/545 66 52 Fax : +242 81 05 69 Email : peac_sp@yahoo.fr Monsieur Vika di Panzu Administrateur Délégué Général de SNEL 2831, avenue de la Justice B.P. 500 - Kinshasa/Gombe République Démocratique du Congo Tél. : + 243 817009568 Email : sneldg@ic.cd |

| Project Name: | Inga 3 |
| --- | --- |
| Location: | Democratic Republic of Congo Southern African Power Pool |
| Type: | Hydropower New build |
| Capacity: | 3500MW |
| Estimated Capital Cost: | Not known. |
| Availability of Political Risk Cover | To be confirmed |
| Enabling Power Project legislation. | Regulatory reform of the sector is in progress. |
| Hard Currency framework exists ? Ability to remit funds offshore ? | To be confirmed |
| Key Studies: | Technical, economic and Environmental studies underway by SNC Lavalin. |
| Tender Status: | Not applicable. |
| Power Purchase Agreement Status: | Not applicable. |
| Fuel Supply Status: | Not applicable. |
| Evidence of Project Prioritisation: | Not applicable. |
| Availability of Govt credit support in support of key commercial parties: | Not applicable. |
| Related issues |  |
| Identified Next steps | Finalisation of key studies by SNC Lavalin. |
| Key Contact Point | To be confirmed. |

| Project Name: | Hwange |
| --- | --- |
| Location: | Zimbabwe |
| Type: | Thermal Rehabilitation / Expansion |
| Capacity: | Existing 320MW rehabilitated to 780MW , expansion to 1380MW |
| Estimated Capital Cost: | $500m |
| Availability of Political Risk Cover | No |
| Enabling Power Project legislation. | To be confirmed |
| Hard Currency framework exists ? Ability to remit funds offshore ? | To be resolved |
| Key Studies: | Colliery related study required. |
| Tender Status: | Not yet issued. |
| Power Purchase Agreement Status: | ZESA on terms to be agreed. Onward sales to Nampower to be clarified. |
| Fuel Supply Status: | Coal supply from colliery at Hwange Colliery, operated by ZESA Joint Venture. Colliery expansion and fuel supply terms to be clarified. |
| Evidence of Project Prioritisation: | Not known. |
| Availability of Govt credit support in support of key commercial parties: | Not known. |
| Related issues | Colliery expansion required at $30m. Reinforcement/new build of transmission line to Namibia required, estimated cost $20m. |
| Identified Next steps | Clarify commercial structure. Clarify fuel supply status/feasibility and funding for colliery expansion |
| Key Contact Point | Mr. Stephen Dihwa ZESA, Tel: 260 1 225470 Steve.Dihwa@zesa.co.zw |

| Project Name: | Itezhi Tezhi |
| --- | --- |
| Location: | Zambia |
| Type: | New build Hydropower plant |
| Capacity: | 120MW |
| Estimated Capital Cost: | $120m |
| Availability of Political Risk Cover | To be confirmed |
| Enabling Power Project legislation. | To be confirmed |
| Hard Currency framework exists ? Ability to remit funds offshore ? | To be confirmed |
| Key Studies: | Completed in 1999. |
| Tender Status: | Tender shortlisted 3 consortia in 2001, but process collapsed. MOU signed betweem ZESCO and Iranian contractor. |
| Power Purchase Agreement Status: | PPA between ZESCO and NamPower is being finalised. |
| Fuel Supply Status: | Feasibility study is required of conjunctive operation of hydropower plants on Zambezi River. |
| Evidence of Project Prioritisation: | Prioritisation confirmation awaited. |
| Availability of Govt credit support in support of key commercial parties: | No guarantee of ZESCO planned, caused problems for Iranian Eximbank financing. |
| Identified Next steps | Detailed design to be done. PPA with Nampower to be finalised. |
| Key Contact Point | Mr. R.P. SISALA, Managing Director, ZESCO, Phone: 260 1 225074 Fax: 260 1 222753 |

| Project Name: | Kafue Gorge Lower |
| --- | --- |
| Location: | Zambia |
| Type: | Hydropower new build and dam |
| Capacity: | 750MW |
| Estimated Capital Cost: | $600m |
| Availability of Political Risk Cover | To be confirmed |
| Enabling Power Project legislation. | To be confirmed |
| Hard Currency framework exists ? Ability to remit funds offshore ? | To be confirmed |
| Key Studies: | Feasibility Study completed in 1995. |
| Tender Status: | Not yet issued |
| Power Purchase Agreement Status: | ZESCO on terms to be defined. ZESCO –NamPower Power Purchase Agreement for onward sales is being finalised. Possible partial power sale to local copper mine. |
| Fuel Supply Status: | Feasibility study is required of conjunctive operation of hydropower plants on Zambezi River. |
| Evidence of Project Prioritisation: | ZESCO and Ministry of Energy discussions underway. |
| Availability of Govt credit support in support of key commercial parties: | No govt guarantee of ZESCO available. |
| Identified Next steps | Detailed design to be done. |
| Key Contact Point | Mr. R.P. SISALA, Managing Director, ZESCO, Phone: 260 1 225074 Fax: 260 1 222753 |

| Project Name: | Kudu |
| --- | --- |
| Location: | Namibia |
| Type: | Gas fired thermal new build |
| Capacity: | 800MW |
| Estimated Capital Cost: | $530m |
| Availability of Political Risk Cover | No |
| Enabling Power Project legislation. | Yes |
| Hard Currency framework exists ? Ability to remit funds offshore ? | Yes |
| Key Studies: | Feasibility study status to be confirmed. |
| Tender Status: | Not known. |
| Power Purchase Agreement Status: | Nampower on terms to be agreed. |
| Fuel Supply Status: | Gas from field to be developed on terms to be agreed. Field ready but Field operator still to finalise commercial terms . Fuel could be available from Jun 2008. |
| Evidence of Project Prioritisation: | Not known. |
| Availability of Govt credit support in support of key commercial parties: | Not yet defined. |
| Related issues | Development of gas field critical for fuel supply. Sizing of plant underpins commercial viability of gas field development. Transmission interconnection required. |
| Identified Next steps | To be confirmed. |
| Key Contact Point | The Managing Director, NAMPOWER, Tel: 264 61 2052302/2054111 |

| Project Name: | Kariba North Bank |
| --- | --- |
| Location: | Zambia |
| Type: | Hydropower expansion |
| Capacity: | Expansion of 360MW Peaking Station |
| Estimated Capital Cost: | $300m |
| Availability of Political Risk Cover | To be confirmed |
| Enabling Power Project legislation. | To be confirmed |
| Hard Currency framework exists ? Ability to remit funds offshore ? | To be confirmed |
| Key Studies: | Feasibility study completed by Sinohydro of China in December 2005. |
| Tender Status: | Not clear. |
| Power Purchase Agreement Status: | ZESCO on terms to be agreed. |
| Fuel Supply Status: | Feasibility study is required of conjunctive operation of hydropower plants on Zambezi River |
| Evidence of Project Prioritisation: | To be confirmed |
| Availability of Govt credit support in support of key commercial parties: | No govt guarantee of ZESCO available. |
| Related issues |  |
| Identified Next steps | Confirm tender timing and structure |
| Key Contact Point | To be confirmed. |

| Project Name: | Tema |
| --- | --- |
| Location: | Ghana |
| Type: | Gas fired new build |
| Capacity: | 330MW |
| Estimated Capital Cost: | Not known. |
| Availability of Political Risk Cover | To be confirmed |
| Enabling Power Project legislation. | To be confirmed |
| Hard Currency framework exists ? Ability to remit funds offshore ? | To be confirmed |
| Key Studies: | Not yet underway. |
| Tender Status: | Not yet underway. |
| Power Purchase Agreement Status: | Volta River Authority (VRA) will be offtaker on terms to be agreed. |
| Fuel Supply Status: | Gas from Nigeria on terms to be agreed. |
| Evidence of Project Prioritisation: | To be confirmed. |
| Availability of Govt credit support in support of key commercial parties: | Not yet defined. |
| Related issues |  |
| Identified Next steps | Approval of funding from ADB for feasibility study. |
| Key Contact Point | To be confirmed. |

| Project Name: | OMVG |
| --- | --- |
| Location: | Guinea |
| Type: | Hydropower new build x2 |
| Capacity: | 368 MW total |
| Estimated Capital Cost: | Kaleta $190m Sambangolou $300m |
| Availability of Political Risk Cover | To be confirmed |
| Enabling Power Project legislation. | Yes |
| Hard Currency framework exists ? Ability to remit funds offshore ? | Yes |
| Key Studies: | Feasibility Study , Environmental Impact study completed. |
| Tender Status: | Tender due to be launched in Jan 2007. |
| Power Purchase Agreement Status: | PPA being developed. Structure and terms to be agreed. Power to be onsold to Senegal, Gambia and Guinea-Bissau. |
| Fuel Supply Status: | EIA status to be confirmed. |
| Evidence of Project Prioritisation: | Prioritised as priority projects by West African Energy Exchange (EEEOA) and CEDEAO. |
| Availability of Govt credit support in support of key commercial parties: | To be determined. |
| Related issues | Transmission lines 1677 kms through 4 countries at an estimated cost of $385m to be developed. |
| Identified Next steps | Tender launch in Jan 2007. |
| Key Contact Point | OMVG 13, Passage Leblanc B.P. 2353 Dakar République du Sénégal Tél.: (221) 822.31.59 Fax : (221) 822.59.26 E-mail : omvg@omvg.sn |

| Project Name: | Rusizi II |
| --- | --- |
| Location: | Burundi |
| Type: | Hydropower new build |
| Capacity: | 50MW |
| Estimated Capital Cost: | Not known. |
| Availability of Political Risk Cover | To be confirmed |
| Enabling Power Project legislation. | To be confirmed |
| Hard Currency framework exists ? Ability to remit funds offshore ? | To be confirmed |
| Key Studies: | To be confirmed |
| Tender Status: | Tender date to be confirmed. |
| Power Purchase Agreement Status: | PPAs to be negotiated with Rwanda, DRC and Burundi (Electrogaz). |
| Fuel Supply Status: | To be confirmed. |
| Evidence of Project Prioritisation: | To be confirmed. |
| Availability of Govt credit support in support of key commercial parties: | To be confirmed. |
| Related issues | None identified. |
| Identified Next steps | To be confirmed. |
| Key Contact Point | To be confirmed. |

| Project Name: | Gil Gilbe 3 |
| --- | --- |
| Location: | Ethiopia |
| Type: | Hydropower |
| Capacity: | Capacity to be confirmed. |
| Estimated Capital Cost: | $957m |
| Availability of Political Risk Cover | To be confirmed |
| Enabling Power Project legislation. | To be confirmed |
| Hard Currency framework exists ? Ability to remit funds offshore ? | To be confirmed |
| Key Studies: | Feasibility study status to be confirmed. |
| Tender Status: | Tender status to be confirmed. |
| Power Purchase Agreement Status: | EPCO to purchase power on terms to be agreed. Onward sale intended to Sudan, Kenya and Djibouti. |
| Fuel Supply Status: | EIA status to be confirmed. |
| Evidence of Project Prioritisation: | To be confirmed. |
| Availability of Govt credit support in support of key commercial parties: | Govt guarantee of EPCO envisaged. |
| Related issues | Interconnection between Ethiopia and Kenya to be developed. Funding for feasibility study agreed. Project being promoted by Italian Govt to SACE financing may be possible. |
| Identified Next steps | To be confirmed. |
| Key Contact Point | To be confirmed. |

| Project Name: | Malawi-Mozambique |
| --- | --- |
| Location: | Malawi-Mozambique |
| Type: | Transmission Line new build |
| Capacity: | 400Kv line, energised at 220Kv |
| Estimated Capital Cost: | $84m |
| Availability of Political Risk Cover | To be confirmed |
| Enabling Power Project legislation. | To be confirmed |
| Hard Currency framework exists ? Ability to remit funds offshore ? | To be confirmed |
| Key Studies: | Feasibility study status to be confirmed. |
| Tender Status: | Tender status to be confirmed. |
| Power Purchase Agreement Status: | Power purchaser is Malawi (ESCOM) from HCB via EDM of Mozambique, terms yet to be finalised. |
| Fuel Supply Status: | N/A |
| Evidence of Project Prioritisation: | To be confirmed. |
| Availability of Govt credit support in support of key commercial parties: | To be confirmed. |
| Related issues | Economic fundamentals of sale to be resolved. |
| Identified Next steps | To be confirmed. |
| Key Contact Point | Dr. .Lawrence Maswa SAPP Coordinator Tel: 263 4 250560 Fax: 263 250565/6 |

| Project Name: | Zambia-Tanzania-Kenya |
| --- | --- |
| Location: | Regional |
| Type: | Interconnector transmission Line |
| Capacity: | Not finalised |
| Estimated Capital Cost: | US$ 342 million (phase I) |
| Availability of Political Risk Cover | To be confirmed |
| Enabling Power Project legislation. | To be confirmed |
| Hard Currency framework exists ? Ability to remit funds offshore ? | To be confirmed |
| Key Studies: | Feasibility study underway due to complete in 2007 by Norplan A.S.; EIA also underway. |
| Tender Status: | Not finalised |
| Power Purchase Agreement Status: | Not yet negotiated. |
| Fuel Supply Status: | N/A |
| Evidence of Project Prioritisation: | Not known. |
| Availability of Govt credit support in support of key commercial parties: | Not known. |
| Related Issues | Onward sale of power to TANESCO /KPLC underpins viability of project and is to be finalised. |
| Identified Next steps | Completion of feasibility study. |
| Key Contact Point | Dr. .Lawrence Maswa SAPP Coordinator Tel: 263 4 250560 Fax: 263 250565/6 |